Multi-Agent Stock Research System Complete Project Plan — SDLC Documentation From Initial Design to Production Hosting

| Author Prabod Jayasinghe (Shan) | Version 1.0 | Date June 2026 |
| --- | --- | --- |

# Table of Contents

| 1. Project Overview & Objectives | 3 |
| --- | --- |

| 2. Feasibility Study | 4 |
| --- | --- |

| 3. Requirements (SRS) | 5 |
| --- | --- |

| 4. System Architecture & Diagrams | 7 |
| --- | --- |

| 5. Tech Stack & Tools | 10 |
| --- | --- |

| 6. Database Design | 11 |
| --- | --- |

| 7. API Design | 12 |
| --- | --- |

| 8. UI/UX Design Plan | 13 |
| --- | --- |

| 9. SDLC Build Phases (11 Phases) | 14 |
| --- | --- |

| 10. Testing Strategy | 19 |
| --- | --- |

| 11. Deployment & Hosting Plan | 20 |
| --- | --- |

| 12. Project Timeline | 22 |
| --- | --- |

| 13. Risks & Mitigation | 23 |
| --- | --- |

| 14. Future Enhancements | 24 |
| --- | --- |

1. Project Overview & Objectives What we are building and why

## 1.1 Project Description

The Multi-Agent Stock Research System is an AI-powered financial research platform that uses multiple specialized AI agents working in coordination to deliver comprehensive stock analysis reports. Users enter a stock ticker symbol, and the system autonomously gathers news data, retrieves financial fundamentals, and synthesizes everything into a structured Buy / Hold / Sell recommendation — all in real time.

## 1.2 Problem Statement

Manual stock research is time-consuming and fragmented. Investors must visit multiple websites to gather news, financial metrics, and analyst opinions separately, then manually synthesize insights. This project automates that entire pipeline using AI agents.

## 1.3 Key Objectives

- Accept a stock ticker as input and return a complete research report automatically

- Support multiple global exchanges: USA (NYSE/NASDAQ), Japan (TSE), UK (LSE), Germany (XETRA)

- Provide CSE (Colombo Stock Exchange) support via a manually curated dataset

- Use only free tools and APIs — zero production cost

- Deploy frontend on Vercel and backend on Render.com

- Produce human-readable, structured reports with reasoning and risk analysis

## 1.4 Target Users

| User Type | Use Case |
| --- | --- |
| Retail Investors | Quick research on stocks before buying/selling |
| Students | Learning about financial analysis using AI tools |
| Portfolio Reviewers | Batch research multiple tickers efficiently |
| CSE Investors | Access AI-powered research for Sri Lankan stocks |

2. Feasibility Study Can we build this? What are the constraints?

## 2.1 Technical Feasibility

| Constraint | Status | Solution |
| --- | --- | --- |
| Frontend on Vercel | Partial | React frontend on Vercel; FastAPI backend on Render |
| LLM — free & hosted | Resolved | Groq API (llama3.1-8b) — free tier, fast inference |
| Stock data — free | Resolved | yfinance covers USA, Japan, UK, Germany |
| News data — free | Resolved | GNews API (free) or NewsAPI (100 req/day free) |
| CSE data | Partial | Manual CSV dataset of top 50 CSE stocks |
| Database — free | Resolved | Supabase PostgreSQL (free tier, 500MB) |
| Ollama in production | Not feasible | Replaced by Groq API (no GPU needed on server) |

## 2.2 Financial Feasibility

This project is designed to run at zero cost. All APIs and hosting platforms used have generous free tiers that comfortably support a portfolio-level project with low to moderate traffic.

| Service | Free Tier Limit | Sufficient? |
| --- | --- | --- |
| Vercel (Frontend) | 100GB bandwidth/month | Yes |
| Render.com (Backend) | 750 hours/month | Yes |
| Groq API (LLM) | ~14,400 requests/day | Yes |
| GNews API (News) | 100 requests/day | Yes |
| Supabase (Database) | 500MB storage | Yes |
| yfinance (Stock Data) | Unlimited | Yes |

## 2.3 Timeline Feasibility

Estimated build time: 11–14 days working part-time (~4 hours/day). This fits comfortably within the ongoing 30-day AI portfolio sprint.

3. Software Requirements Specification (SRS) Functional and non-functional requirements

## 3.1 Functional Requirements

### FR-01: Stock Research Pipeline

- System shall accept a stock ticker symbol as input (e.g., AAPL, 7203.T, VOD.L)

- System shall run three agents: News Agent, Financials Agent, Synthesis Agent

- System shall return a structured JSON report within 45 seconds

- System shall display the report in a clean React UI

### FR-02: News Agent

- Shall fetch top 5 recent news headlines for the given ticker

- Shall perform sentiment analysis (Positive / Neutral / Negative) using LLM

- Shall extract key events from headlines

### FR-03: Financials Agent

- Shall fetch: PE ratio, EPS, Revenue, Market Cap, Debt/Equity, Dividend Yield

- Shall provide LLM-generated valuation commentary

- Shall handle missing data gracefully with N/A fallbacks

### FR-04: Synthesis Agent

- Shall read outputs from News Agent and Financials Agent

- Shall generate: Verdict (BUY / HOLD / SELL), Confidence Level, Reasoning, Risks

- Shall not make definitive financial advice — must include disclaimer

### FR-05: Exchange Support

- Shall support USA, Japan, UK, Germany via yfinance

- Shall support CSE via a manually maintained CSV dataset

- Shall auto-detect exchange from ticker suffix (e.g., .T = Tokyo, .L = London)

### FR-06: Report History

- Shall store each generated report in Supabase PostgreSQL

- Shall allow users to view past reports by ticker

## 3.2 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Report generation shall complete within 45 seconds |
| Availability | System shall target 99% uptime (within Render free tier limits) |
| Security | API keys stored as environment variables, never exposed to frontend |
| Scalability | Architecture shall support adding new agents without refactoring core |
| Usability | UI shall be usable on both desktop and mobile browsers |
| Maintainability | Codebase shall follow modular structure with clear separation of concerns |
| Portability | All services shall be Dockerized for local development |

## 3.3 Constraints

- Groq API: 14,400 requests/day free limit — sufficient for portfolio traffic

- GNews API: 100 requests/day — implement caching to reduce calls

- Render.com free tier: spins down after 15 minutes of inactivity (cold start ~30s)

- CSE data: manually maintained CSV; not real-time

4. System Architecture & Diagrams How the system is structured

## 4.1 High-Level Architecture

Architecture follows a 3-tier design: React Frontend (Vercel) → FastAPI Orchestrator (Render) → External Services (Groq, yfinance, GNews, Supabase)

┌─────────────────────────────┐ │ VERCEL │ │ React + TailwindCSS │ │ Search Bar ¦ Report View │ │ History Panel ¦ Exchange │ └──────────────┬──────────────┘ │ HTTPS REST ┌──────────────▼──────────────┐ │ RENDER.COM │ │ FastAPI Orchestrator │ │ │ ┌────┴────┐ ┌────────┐ ┌────────┐ │ News │ │Finance │ │Synth. │ │ Agent │ │ Agent │ │ Agent │ └────┬────┘ └───┬────┘ └───┬────┘ │ │ │ ┌─────────┘ ┌──────┘ ┌────┘ │ │ │ ┌────▼───┐ ┌─────▼──┐ ┌────▼────┐ │ GNews │ │yfinance│ │ Groq │ │ API │ │ API │ │ API │ └────────┘ └────────┘ └─────────┘ ┌─────────────────────────────┐ │ SUPABASE │ │ PostgreSQL (Reports DB) │ └─────────────────────────────┘

## 4.2 Agent Interaction Flow

User inputs ticker: "AAPL" │ ▼ POST /api/research?ticker=AAPL │ ▼ ┌───────────────────────────┐ │ ORCHESTRATOR │ │ 1. Validate ticker │ │ 2. Detect exchange │ │ 3. Launch agents │ └───────────────────────────┘ │ ┌─────┴───────────────────┐ │ │ ▼ (parallel) ▼ (parallel) ┌──────────┐ ┌──────────────┐ │ News │ │ Financials │ │ Agent │ │ Agent │ │ │ │ │ │ GNews → │ │ yfinance → │ │ Groq LLM │ │ Groq LLM │ │ │ │ │ │ Output: │ │ Output: │ │ headlines│ │ PE, EPS, │ │ sentiment│ │ Revenue, │ │ events │ │ valuation │ └────┬─────┘ └──────┬───────┘ │ │ └──────────┬──────────────┘ ▼ ┌───────────────┐ │ Synthesis │ │ Agent │ │ │ │ News + Finance│ │ → Groq LLM │ │ │ │ Output: │ │ BUY/HOLD/SELL │ │ Confidence │ │ Reasoning │ │ Risks │ └───────┬───────┘ │ ▼ Save to Supabase │ ▼ Return JSON to Frontend

## 4.3 Database Entity Relationship

┌────────────────────────────────────────────────┐ │ reports │ ├────────────────────────────────────────────────┤ │ id UUID PRIMARY KEY │ │ ticker VARCHAR(20) NOT NULL │ │ exchange VARCHAR(20) (USA/JP/UK/CSE...) │ │ company_name VARCHAR(200) │ │ generated_at TIMESTAMP DEFAULT now() │ │ news_summary JSONB │ │ financials JSONB │ │ verdict VARCHAR(10) (BUY/HOLD/SELL) │ │ confidence VARCHAR(20) │ │ reasoning TEXT │ │ risks TEXT[] │ │ disclaimer TEXT │ └────────────────────────────────────────────────┘

5. Tech Stack & Tools Every tool used and why

| Layer | Technology | Purpose | Cost |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | UI framework | Free |
| Styling | TailwindCSS | Component styling | Free |
| Frontend Host | Vercel | Deploy React app | Free |
| Backend | FastAPI (Python) | REST API + orchestration | Free |
| Backend Host | Render.com | Deploy Python backend | Free |
| LLM | Groq API (llama3.1-8b) | AI reasoning for all agents | Free tier |
| Stock Data | yfinance (Python lib) | Financial fundamentals | Free |
| News Data | GNews API | Fetch recent headlines | Free tier |
| CSE Data | Manual CSV | Sri Lankan stock data | Free |
| Agent Framework | LangChain | Agent tooling + prompts | Free |
| Database | Supabase PostgreSQL | Store research reports | Free tier |
| Containerization | Docker + Compose | Local dev environment | Free |
| Version Control | GitHub | Code repository | Free |

6. Database Design Schema and data models

## 6.1 Reports Table

CREATE TABLE reports ( id UUID DEFAULT gen_random_uuid() PRIMARY KEY, ticker VARCHAR(20) NOT NULL, exchange VARCHAR(20), company_name VARCHAR(200), generated_at TIMESTAMP DEFAULT NOW(), news_summary JSONB, financials JSONB, verdict VARCHAR(10) CHECK (verdict IN ('BUY','HOLD','SELL')), confidence VARCHAR(30), reasoning TEXT, risks TEXT[], disclaimer TEXT, created_at TIMESTAMP DEFAULT NOW() ); CREATE INDEX idx_reports_ticker ON reports(ticker); CREATE INDEX idx_reports_generated ON reports(generated_at DESC);

## 6.2 Sample JSONB Structure

-- news_summary column { "headlines": ["Apple beats Q3 estimates", "iPhone demand surges in Asia"], "sentiment": "positive", "key_events": ["Q3 earnings beat", "iPhone demand surge"], "source_count": 5 } -- financials column { "pe_ratio": 28.4, "eps": 6.43, "eps_growth_yoy": "12%", "revenue": "94.0B", "market_cap": "3.2T", "debt_to_equity": 1.79, "dividend_yield": "0.44%", "52w_high": 237.23, "52w_low": 164.08, "valuation_comment": "Fairly valued relative to sector peers" }

7. API Design REST endpoints for the backend

| Method | Endpoint | Description | Response |
| --- | --- | --- | --- |
| GET | /health | Health check | { status: ok } |
| POST | /api/research | Run full research pipeline | Full report JSON |
| GET | /api/report/{id} | Get report by ID | Report JSON |
| GET | /api/history?ticker=AAPL | Get report history for ticker | Array of reports |
| GET | /api/exchanges | List supported exchanges | Exchange list |
| GET | /api/cse-stocks | List CSE stock tickers | CSV-derived list |

## 7.1 Sample Request & Response

POST /api/research Content-Type: application/json { "ticker": "AAPL" } -- Response (200 OK): { "id": "uuid-here", "ticker": "AAPL", "company_name": "Apple Inc.", "exchange": "NASDAQ", "generated_at": "2026-06-29T10:30:00Z", "news": { "headlines": ["Apple Q3 beats estimates by 8%"], "sentiment": "positive", "key_events": ["Earnings beat", "Services record high"] }, "financials": { "pe_ratio": 28.4, "eps": 6.43, "revenue": "94.0B", "market_cap": "3.2T" }, "verdict": "BUY", "confidence": "Medium-High", "reasoning": "Strong fundamental metrics combined with positive market sentiment...", "risks": ["High PE relative to sector", "Macro uncertainty in Asia"], "disclaimer": "This is AI-generated analysis, not financial advice." }

8. UI/UX Design Plan Screens and component breakdown

## 8.1 Pages

| Page | Route | Description |
| --- | --- | --- |
| Home / Search | / | Ticker input, exchange selector, search button |
| Report View | /report/:id | Full research report for a ticker |
| History | /history | Past reports, searchable by ticker |
| CSE Stocks | /cse | Browse supported CSE tickers |

## 8.2 Report Page Layout

┌─────────────────────────────────────────────────┐ │ 🔍 AAPL — Apple Inc. NASDAQ June 29, 2026 │ ├─────────────────────────────────────────────────┤ │ 📰 NEWS SUMMARY │ │ Sentiment: 🟢 Positive │ │ • Apple Q3 beats estimates by 8% │ │ • Services revenue hits record $24B │ │ Key Events: Earnings Beat, iPhone demand surge │ ├─────────────────────────────────────────────────┤ │ 📊 FINANCIAL METRICS │ │ PE Ratio EPS Revenue Market Cap │ │ 28.4 $6.43 $94.0B $3.2T │ │ │ │ Debt/Equity Div Yield 52W High 52W Low │ │ 1.79 0.44% $237 $164 │ ├─────────────────────────────────────────────────┤ │ 🧠 AI VERDICT │ │ ● BUY Confidence: Medium-High │ │ │ │ Reasoning: Strong fundamentals with positive │ │ market sentiment support continued growth... │ │ │ │ ⚠ Risks: │ │ • High PE relative to sector │ │ • Macro uncertainty in Asia markets │ ├─────────────────────────────────────────────────┤ │ ⚠ Disclaimer: AI analysis only, not advice │ └─────────────────────────────────────────────────┘

9. SDLC Build Phases Step-by-step implementation plan

Total estimated time: 11–14 days at 4 hours/day. Each phase produces a working deliverable that can be committed to GitHub independently.

## Phase 1 — Project Setup & Repository (Day 1)

| Task | Details |
| --- | --- |
| Create GitHub repo | multi-agent-stock-research (public) |
| Folder structure | /frontend (React), /backend (FastAPI), /docker |
| Docker Compose | Services: backend, (optional local DB) |
| Environment files | .env.example with all required keys |
| README skeleton | Project description, setup instructions |

project-root/ ├── frontend/ # React + TypeScript app │ ├── src/ │ │ ├── components/ │ │ ├── pages/ │ │ └── services/ │ └── package.json ├── backend/ # FastAPI Python app │ ├── agents/ │ │ ├── news_agent.py │ │ ├── finance_agent.py │ │ └── synthesis_agent.py │ ├── orchestrator.py │ ├── database.py │ ├── main.py │ └── requirements.txt ├── data/ │ └── cse_stocks.csv # CSE manual dataset ├── docker-compose.yml └── README.md

## Phase 2 — Stock Data Pipeline (Day 2)

| Task | Details |
| --- | --- |
| yfinance integration | Fetch PE, EPS, Revenue, Market Cap, D/E, Div Yield |
| Exchange detection | Parse ticker suffix: .T=Tokyo, .L=London, .DE=Germany |
| CSE CSV loader | Load and query top 50 CSE stocks from data/cse_stocks.csv |
| Error handling | Graceful N/A fallbacks for missing fields |
| Unit tests | Test data fetching for 5+ tickers across exchanges |

# backend/agents/finance_agent.py import yfinance as yf from groq import Groq async def run(ticker: str) -> dict: info = yf.Ticker(ticker).info data = { "pe_ratio": info.get("trailingPE", "N/A"), "eps": info.get("trailingEps", "N/A"), "revenue": info.get("totalRevenue", "N/A"), "market_cap": info.get("marketCap", "N/A"), "debt_to_equity": info.get("debtToEquity", "N/A"), "dividend_yield": info.get("dividendYield", "N/A"), } commentary = await generate_commentary(data) return {**data, "valuation_comment": commentary}

## Phase 3 — News Agent (Day 3)

| Task | Details |
| --- | --- |
| GNews API integration | Fetch top 5 headlines per ticker with caching |
| Sentiment prompt | Groq LLM classifies sentiment + extracts key events |
| Caching | Cache news per ticker for 1 hour to reduce API calls |
| Unit tests | Test news fetch + sentiment for 3 tickers |

## Phase 4 — Synthesis Agent (Day 4)

| Task | Details |
| --- | --- |
| Synthesis prompt | Combine news + financials, generate BUY/HOLD/SELL |
| Structured output | Enforce JSON output from Groq with retry logic |
| Disclaimer injection | Auto-append AI disclaimer to every verdict |
| Prompt tuning | Test 10+ real tickers and validate reasoning quality |

# Synthesis Agent system prompt SYSTEM_PROMPT = """ You are a senior stock research analyst. Given news and financial data, produce a research verdict in this exact JSON format: { "verdict": "BUY" ¦ "HOLD" ¦ "SELL", "confidence": "Low" ¦ "Medium" ¦ "Medium-High" ¦ "High", "reasoning": "2-3 sentence explanation", "risks": ["risk 1", "risk 2", "risk 3"] } Do not include any text outside the JSON object. """

## Phase 5 — Orchestrator & FastAPI Backend (Day 5)

| Task | Details |
| --- | --- |
| Orchestrator logic | Run News + Finance agents in parallel with asyncio.gather() |
| FastAPI endpoints | POST /api/research, GET /api/history, GET /health |
| Input validation | Pydantic models for request/response |
| CORS configuration | Allow Vercel frontend domain |
| Error responses | Structured error JSON for all failure cases |

## Phase 6 — Database Integration (Day 6)

| Task | Details |
| --- | --- |
| Supabase setup | Create project, run schema SQL, get connection string |
| SQLAlchemy models | Map reports table to Python models |
| Save reports | Auto-save every generated report after synthesis |
| History queries | Query by ticker, paginated, sorted by date desc |
| Integration tests | Test full pipeline with DB save and retrieval |

## Phase 7 — React Frontend (Days 7–8)

| Task | Details |
| --- | --- |
| Project setup | Vite + React + TypeScript + TailwindCSS |
| Search component | Ticker input + exchange dropdown + Search button |
| Report component | Display all 4 sections: news, financials, verdict, risks |
| Loading states | Skeleton loaders while agents are running (can take 30s) |
| History page | Table of past reports, clickable to full report |
| CSE page | Searchable list of supported CSE tickers |
| Responsive design | Mobile-first layout with TailwindCSS breakpoints |
| API service layer | Axios-based service for all backend calls |

## Phase 8 — CSE Dataset (Day 9)

| Task | Details |
| --- | --- |
| Compile top 50 CSE stocks | Manually curate ticker, company name, sector |
| Financial data | Add static PE, revenue, market cap from CSE annual reports |
| CSV format | ticker, company, sector, pe, market_cap, dividend_yield |
| Backend CSV loader | Parse and serve CSE data; fallback for yfinance miss |
| Frontend CSE page | Searchable, filterable table of CSE stocks |

## Phase 9 — Testing (Day 10)

| Test Type | Scope | Tool |
| --- | --- | --- |
| Unit Tests | Each agent in isolation (mock LLM) | pytest |
| Integration Tests | Full pipeline: ticker in → report out | pytest + httpx |
| Frontend Tests | Component rendering + API mock | Vitest |
| Load Testing | 5 concurrent requests to Render backend | locust |
| Manual QA | 10 real tickers across 5 exchanges | Manual |

Target: Minimum 40 passing tests before deployment. Cover happy paths, missing data fallbacks, invalid tickers, and Groq API error handling.

## Phase 10 — Docker & Local Dev (Day 11)

# docker-compose.yml version: '3.8' services: backend: build: ./backend ports: - "8000:8000" environment: - GROQ_API_KEY=<YOUR_GROQ_KEY> - GNEWS_API_KEY=<YOUR_GNEWS_KEY> - DATABASE_URL=<YOUR_SUPABASE_URL> volumes: - ./data:/app/data frontend: build: ./frontend ports: - "3000:3000" environment: - VITE_API_URL=http://localhost:8000

## Phase 11 — Deployment (Days 12–13)

See Section 11 for the complete step-by-step deployment guide.

10. Testing Strategy Quality assurance and test coverage

| Test Category | What is Tested | Expected Result |
| --- | --- | --- |
| Valid US ticker (AAPL) | Full pipeline end-to-end | Report with all fields populated |
| Valid JP ticker (7203.T) | Exchange detection + yfinance | Toyota data returned correctly |
| Valid CSE ticker (JKH.N) | CSV fallback path | CSE static data returned |
| Invalid ticker (XXXXX) | Error handling | Clear error message, no crash |
| Groq API timeout | Retry logic | Max 3 retries, then error response |
| Missing PE ratio | N/A fallback | Field shows N/A, agent continues |
| GNews returns 0 results | Empty news handling | Synthesis runs with limited data |
| Concurrent requests | Parallel agent execution | Both agents complete correctly |
| DB save failure | Error isolation | Report returned even if DB save fails |
| Frontend offline backend | Loading/error states | User sees meaningful error UI |

11. Deployment & Hosting Plan Step-by-step from code to production

## Step 1 — Prepare Accounts

- Create account at groq.com → generate free API key

- Create account at gnews.io → get free API key

- Create account at supabase.com → create new project → run schema SQL → copy DATABASE_URL

- Create account at render.com

- Ensure GitHub repo is public with complete README

## Step 2 — Deploy Backend to Render.com

- Go to render.com → New → Web Service

- Connect GitHub repo → select /backend directory

- Set: Runtime = Python 3.11, Build Command = pip install -r requirements.txt

- Set Start Command: uvicorn main:app --host 0.0.0.0 --port 10000

- Add environment variables: GROQ_API_KEY, GNEWS_API_KEY, DATABASE_URL

- Deploy → copy the Render URL (e.g., https://stock-research-api.onrender.com)

Note: Render free tier spins down after 15 minutes of inactivity. First request after idle will take ~30 seconds (cold start). Add a health check ping service (UptimeRobot — free) to keep it warm.

## Step 3 — Deploy Frontend to Vercel

- Go to vercel.com → New Project → Import GitHub repo

- Set Root Directory to /frontend

- Add environment variable: VITE_API_URL = your Render backend URL

- Deploy → Vercel auto-assigns domain (e.g., stock-research.vercel.app)

- Update backend CORS settings to allow the Vercel domain

## Step 4 — Configure CORS on Backend

# backend/main.py from fastapi.middleware.cors import CORSMiddleware app.add_middleware( CORSMiddleware, allow_origins=["https://your-app.vercel.app"], allow_methods=["GET", "POST"], allow_headers=["*"], )

## Step 5 — Keep Backend Warm (UptimeRobot)

- Create free account at uptimerobot.com

- Add monitor → HTTP(s) → URL = your Render URL + /health

- Set check interval to 10 minutes

- This prevents cold starts for most user visits

## Step 6 — Verify Production

| Check | How | Expected |
| --- | --- | --- |
| Backend health | GET /health in browser | { status: ok } |
| Frontend loads | Visit Vercel URL | Search bar renders |
| Research works | Search AAPL | Full report in < 45s |
| History saves | Search twice, check /history | Both reports listed |
| CSE works | Search JKH.N | CSE static data returned |
| Mobile layout | Open on phone | Responsive UI |

12. Project Timeline Day-by-day schedule

| Day(s) | Phase | Deliverable |
| --- | --- | --- |
| Day 1 | Project Setup | Repo, folder structure, Docker Compose, README |
| Day 2 | Stock Data Pipeline | yfinance integration, exchange detection, CSE CSV loader |
| Day 3 | News Agent | GNews fetch, Groq sentiment analysis, caching |
| Day 4 | Synthesis Agent | Verdict generation, structured JSON output |
| Day 5 | Orchestrator + FastAPI | Working backend API with all endpoints |
| Day 6 | Database Integration | Supabase connected, reports saving and querying |
| Days 7–8 | React Frontend | Complete UI: search, report view, history, CSE page |
| Day 9 | CSE Dataset | 50-stock CSV compiled and integrated |
| Day 10 | Testing | 40+ passing tests across all layers |
| Day 11 | Docker + Local Dev | Full docker-compose local environment working |
| Days 12–13 | Deployment | Live on Vercel + Render, UptimeRobot configured |
| Day 14 | Polish | README, screenshots, demo GIF, GitHub cleanup |

Total: 14 days at ~4 hours/day = ~56 hours of focused work. Adjust pace to your schedule — the modular phase structure means you can pause and resume at any phase boundary.

13. Risks & Mitigation What could go wrong and how to handle it

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Groq API rate limit hit | Medium | High | Cache LLM responses per ticker for 1 hour |
| GNews 100 req/day limit | High | Medium | Cache news per ticker for 1 hour; fallback to ticker-based web search |
| yfinance data missing | Medium | Low | Return N/A gracefully; agents proceed without field |
| Render cold start (~30s) | High | Medium | UptimeRobot pings every 10 min; show loading indicator in UI |
| Supabase 500MB limit | Low | Low | Reports are small JSON; 500MB holds ~500K reports |
| CSE data outdated | High | Low | Add 'last updated' field to CSV; note in UI that CSE data is static |
| Groq API downtime | Low | High | Add error message: 'AI service temporarily unavailable, try again shortly' |
| yfinance API changes | Low | High | Pin yfinance version; monitor GitHub issues |

14. Future Enhancements What comes after v1.0

| Enhancement | Description | Priority |
| --- | --- | --- |
| Technical Analysis Agent | Add Agent 4 that reads price charts and moving averages (RSI, MACD) | High |
| Portfolio Batch Analysis | Allow users to input 5 tickers and get a comparison report | High |
| Real CSE API | Integrate with WSO2 CSE API when available for live data | Medium |
| User Accounts | Auth via Supabase; personal report history and watchlist | Medium |
| Email Alerts | Weekly digest of saved tickers with updated verdicts | Medium |
| PDF Export | Download research report as formatted PDF | Low |
| LLM Comparison Mode | Run same ticker through 2 LLMs and compare verdicts | Low |
| Voice Input | Accept spoken ticker name via Web Speech API | Low |

End of Document

Multi-Agent Stock Research System  |  Project Plan v1.0  |  Prabod Jayasinghe (Shan)